**Project Schedule**

* Weeks 1-2: Project Kickoff and Initial Assessment
  + Assemble project team
  + Initial security posture assessment
* Weeks 3-4: Planning and Strategy Development
  + Define zero-trust architecture transition plan
  + Develop threat hunting and incident response protocols
* Weeks 5-6: Tool Selection and Procurement
  + Select and procure Crowdstrike’s EDR technology
  + Begin vulnerability scanning
* Weeks 7-10: Infrastructure Setup and EDR Implementation
  + Set up servers and network infrastructure
  + Initial EDR system implementation and configuration
* Weeks 11-14: EDR Development and Testing
  + Develop custom EDR components
  + Begin continuous vulnerability testing with red team
* Weeks 15-18: Deployment and Staff Training
  + Deploy EDR solution across the network
  + Conduct staff training sessions on the new system
* Weeks 19-22: Optimization and Fine-Tuning
  + Optimize EDR configurations based on red team feedback
  + Fine-tune threat hunting and incident response procedures
* Weeks 23-26: Monitoring and Continuous Improvement
  + Initiate continuous monitoring phase
  + Regularly review and update the security measures
* Weeks 27-28: Project Review and Closure
  + Conduct final project review
  + Document lessons learned and close the project